## Slide 1
CNX Proposal for
LUMIX Ambassadors File Hub Deployment
Oct, 2018

## Slide 2: WOC Service Details
Functionality deployment
WOC will deploy the new system with following functionalities:
Login
The platform is not public, but private with access requirement. Users need to login with their own ID and Passcode. User access will be granted with two levels. One as Ambassador level and the other one as Admin level. Below are the differences between two levels.
Access | Access Level | 
 | Ambassador | Admin
File browse | Own files | All files
File Upload | Yes to own folders | Yes to own folders
File Modification | Yes to own folders | Yes to own folders
EXIF extraction* | Depends | Depends
File Download | Own files | All files
File filter | Own files | All files
File search | Own files | All files
* EXIF extraction might be created as an online function within WordPress, or an offline function as an individual tool, depending on which way is easier to deploy.

## Slide 3: WOC Service Details
File browse
Users can browse the uploaded files with thumbnail, description and ambassador name.
File upload
Users can upload the files in multiple formats (.jpg, .raw, .tf, video and etc.) by drag and drop with multiple selections. Short description is able to insert by users.
File modification
Users can modify the short descriptions or delete files.
EXIF extraction
The EXIF can be extracted from uploaded photos. The extraction function could be online function within WordPress, or offline function as an individual tool. It depends on which one is easier to develop.

## Slide 4: WOC Service Details
File download
Uploaded files can be downloaded one by one or by bulk.
File filter
Users can filter the files by uploaded date or users.
8. File search
Users can search the files by file names or short descriptions.

## Slide 5: Schedule
Below is assumed schedule for this project.
 | Oct-18 | Nov-18 | Dec-18 | Jan-19 | Feb-19
CCD |  |  |  |  | 
CNX |  |  |  |  | 
Ambassadors |  |  |  |  | 
Finalize Proposal
Finalize Contract
Development
Finalize
UAT
Start to Use
Official Launch
Internal Testing